User Deletion & Data Retention Implementation Document

1. Overview

This document outlines the technical considerations, risks, and required development efforts for implementing the new requirement regarding user deletion within the backend system created in Node.js. The client has requested functionality where all users are to be deleted except those who are reported or those who have posts that are reported. Certain data must be retained to avoid loss of critical records.

Because user and post data are referenced by multiple API endpoints throughout the backend, implementing these changes requires extensive modifications and testing to ensure full system integrity.

2. Client Requirements

2.1 User Deletion Logic

- All users must be deleted except:

  - Users who have been reported.

  - Users who have reported posts.

- These users:

  - Must be removed from all fetch queries.

  - Must not have their documents deleted from the database.

  - Must be internally marked (e.g., with a flag like isDeleted, isDisabled, or hidden).

2.2 Post Deletion Logic

- For users that are not reported:

  - All posts must be deleted.

- For users that are reported, or whose posts are reported:

  - Reported posts must remain intact.

  - Unreported posts can be deleted if needed based on project rules.

2.3 Data Integrity Requirements

- User documents that fall under retention rules must remain untouched.

- Reported posts must remain untouched.

- All system queries must be updated to exclude these users and posts where necessary.

3. System-Wide Impact

Implementing this requirement has significant implications across the backend because:

3.1 Users and Posts Are Referenced Across Many APIs

- User data is used in authentication, posts, comments, likes, follows, messaging, notifications, reporting system, and more.

- Post data is referenced in feeds, searches, user profiles, reporting, and analytics.

3.2 Risk of Data Corruption

If the deletion logic is applied without proper validation and regression testing, the following issues may occur:

- Orphaned references across collections.

- APIs breaking due to missing documents.

- Incorrect counts/aggregations in analytics.

- Feed and search responses becoming inconsistent.

- Report system integrity being compromised.

3.3 Query Modification Required Globally

To meet the requirement that deleted users should not appear in any query, every endpoint involving:

- Users

- Posts

- Reports

- Relations (likes, comments, follows, messages, etc.)

must be checked and updated to:

- Exclude deleted users.

- Exclude posts belonging to deleted users (except reported ones).

- Ensure relational consistency.

4. Development Scope & Time Requirement

4.1 Required Development Tasks

- Add new fields (e.g., isDeleted, isDisabled, or similar).

- Update delete logic to:

  - Retain reported users.

  - Retain reported posts.

  - Soft-delete or hard-delete based on rules.

- Update all system queries to:

  - Automatically exclude deleted users and posts.

- Validate relationships:

  - Likes

  - Comments

  - Saved posts

  - Follows/followers

  - Chat messages

  - Notifications

  - Reports

- Perform full regression testing across all modules.

4.2 Estimated Timeline

Because of the high-level interconnectedness of user and post references, the following needs to be considered:

- Updating all affected APIs

- Running database scripts

- Implementing soft-delete patterns

- Comprehensive regression testing

This update cannot be rushed, as it touches core data models and primary API flows. Without proper testing, severe system malfunction and data inconsistencies may occur.

5. Risks if Implemented Without Proper Testing

If deletions are applied directly without updating queries and validating API flows:

| Risk | Impact |
| --- | --- |
| Orphaned entity references | System crashes & broken endpoints |
| Missing user/post data | Feed inconsistencies |
| Incorrect report logic | Compliance issues |
| Broken relationships | Errors in likes, comments, messages |
| Data loss | Permanent unrecoverable issues |
| Failing authentication or authorization | Users unable to log in or use features |

This is why proper development time and testing are essential.

6. Recommended Implementation Strategy

6.1 Phase 1 – Planning

- Identify all collections referencing users and posts.

- Define fields for soft deletion.

- Map out all dependent API routes.

6.2 Phase 2 – Development

- Implement deletion rules.

- Apply flags for retained users/posts.

- Update global queries and model-level filters.

6.3 Phase 3 – Database Migration

- Execute scripts to update existing data.

- Validate references.

6.4 Phase 4 – Testing

- Unit tests for all affected services.

- Full regression testing.

- Integration testing with frontend if required.

6.5 Phase 5 – Deployment

- Deploy after all validations are complete.

7. Conclusion

The client’s requirement of deleting all users except those with reports, while retaining reported posts, involves deep structural changes throughout the backend system. Because user and post data are heavily referenced in multiple API modules, making these changes without proper planning, development, and testing may lead to severe data inconsistencies and critical system failures.

To ensure safe and stable implementation:

- All APIs must be updated.

- All affected flows must be tested.

- Database updates must be carefully executed.

This is a time-consuming but necessary process to prevent any disruption and ensure the system's long-term reliability.